SWIFTCMS

Agent Task Checklist

Step-by-Step Instructions for All 8 Agents × 4 Waves

Companion to: SwiftCMS Master Plan V2

READ THE GLOBAL RULES BEFORE WRITING ANY CODE

DO NOT EDIT FILES OUTSIDE YOUR ASSIGNED DIRECTORIES

February 2026  •  Version 2.0

# Table of Contents

# Global Rules — Read This First

⚠ EVERY AGENT MUST READ THIS ENTIRE SECTION BEFORE WRITING A SINGLE LINE OF CODE. VIOLATIONS WILL CAUSE MERGE FAILURES.

## Swift & Toolchain

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Swift version | Swift 5.10 or later. Use async/await and Sendable. Do NOT use Swift 5.x callback patterns. |
| ☐ | Vapor version | Vapor 4.x (latest). Import: .package(url: "https://github.com/vapor/vapor.git", from: "4.89.0") |
| ☐ | Platform | Code MUST compile on macOS AND Linux (Ubuntu 24.04). Do NOT use Foundation APIs that are macOS-only (e.g., NSImage, URLSession.shared on Linux needs specific import). |
| ☐ | Package manager | SPM only. No CocoaPods, Carthage, or .xcodeproj files. Agent 1 (W1) owns Package.swift. |
| ☐ | Minimum deployment | .macOS(.v13) in Package.swift platforms array. |

## Coding Standards

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Types | UpperCamelCase. Example: ContentTypeDefinition, AuthProvider, CmsEvent. |
| ☐ | Properties & functions | lowerCamelCase. Example: contentType, jsonSchema, validateEntry(). |
| ☐ | Files | Match the primary type. ContentTypeDefinition.swift contains ContentTypeDefinition. |
| ☐ | Protocols | Descriptive nouns/adjectives. AuthProvider, FileStorageProvider. Do NOT suffix with Protocol. |
| ☐ | DTOs | Suffix with DTO. Example: CreateContentEntryDTO. ALL DTOs live in Sources/CMSObjects/ only. |
| ☐ | Access control | public for protocols, DTOs, API types. internal for implementation. private for helpers. |
| ☐ | Async/await | Use async/await for ALL async ops. NEVER use EventLoopFuture or callbacks. |
| ☐ | Error handling | Throw Abort(.notFound), Abort(.badRequest, reason: "..."). Use AbortError for HTTP errors. |
| ☐ | Sendable | ALL types shared across concurrency boundaries MUST be Sendable. |
| ☐ | Doc comments | /// on ALL public types, properties, methods. Include @param for non-obvious functions. |
| ☐ | No force unwrap | NEVER use ! to unwrap. Use guard let, if let, or ?? with defaults. |
| ☐ | No print() | Use req.logger.info() / .warning() / .error(). NEVER print() in production code. |
| ☐ | Imports | One import per line, sorted alphabetically. Import only what you need. |

## Vapor & Fluent Patterns

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Routes | Use RouteCollection protocol. Group related routes. Register in routes.swift. |
| ☐ | Fluent models | @ID(key: .id) var id: UUID? for all PKs. Use @Field, @OptionalField, @Timestamp, @Parent. |
| ☐ | Migrations | One per file. Name: Create{Table}.swift. Always implement prepare() AND revert() (DROP TABLE). |
| ☐ | JSONB columns | Use .custom("JSONB") for PostgreSQL. Type as [String: AnyCodableValue] in models. |
| ☐ | Database access | Use req.db in handlers. Use app.db ONLY in migrations, seeds, and boot() lifecycle. |
| ☐ | Content conformance | Models/DTOs returned in responses MUST conform to Content (Vapor protocol). |
| ☐ | Validation | Use Validatable protocol on request DTOs. Validate BEFORE database operations. |
| ☐ | Middleware order | ErrorMiddleware > Sessions > CORS > RateLimit > Auth > Custom. ORDER MATTERS. |

## Git & Collaboration Rules

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Branch naming | wave-{N}/agent-{N}-{short-desc}. Example: wave-1/agent-3-database-models |
| ☐ | Commit messages | [Agent-N] Module: Description. Example: [Agent-3] CMSSchema: Add content_entries migration |
| ☐ | STAY IN YOUR LANE | ONLY create/edit files in your assigned directories. Need a change elsewhere? Write it in HANDOFF.md. |
| ☐ | HANDOFF.md | For cross-module requests. Format: [Agent-N needs] What, Which file, Why. Agent 8 resolves these. |
| ☐ | Package.swift | Agent 1 (W1) owns this. Need a new dependency? Add request to HANDOFF.md. |
| ☐ | Tests | Write unit tests for your module in Tests/{Module}Tests/. Minimum: 1 test per public function. |

## Directory Ownership Map

This is the exact structure. Each row shows the directory and which agent owns it in which wave.

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Sources/App/ | Agent 1 (W1). Entry point, configure.swift, routes.swift. |
| ☐ | Sources/CMSCore/ | Agent 2 (W1). Module system, hooks, Application extensions. |
| ☐ | Sources/CMSSchema/ | Agent 3 (W1) creates models/migrations. Agent 1 (W2) adds Engine/. Grows per wave with subdirs. |
| ☐ | Sources/CMSApi/REST/ | Agent 2 (W2). Dynamic content + content type REST controllers. |
| ☐ | Sources/CMSApi/GraphQL/ | Agent 1 (W3). Graphiti schema + Pioneer integration. |
| ☐ | Sources/CMSAdmin/ | Agent 3 (W2). Admin controllers. Resources/Views/admin/ for Leaf templates. |
| ☐ | Sources/CMSAuth/ | Agent 4 (W1) creates protocol + Auth0. Agent 5 (W2) adds Firebase + Local. |
| ☐ | Sources/CMSMedia/ | Agent 4 (W2). File storage, uploads, thumbnails. |
| ☐ | Sources/CMSSearch/ | Agent 6 (W2). Meilisearch integration. |
| ☐ | Sources/CMSEvents/ | Agent 6 (W1). EventBus, event types. Agent 7 (W2) extends with webhook dispatcher. |
| ☐ | Sources/CMSJobs/ | Agent 7 (W2). Vapor Queues job definitions. |
| ☐ | Sources/CMSObjects/ | Agent 5 (W1). ALL shared DTOs. Others import, NEVER modify. |
| ☐ | Sources/CMSCLI/ | Agent 6 (W1) creates foundation. Agent 1 (W4) adds codegen. Agent 3 (W4) adds migration. |
| ☐ | Modules/ | Agent 2 (W4). Plugin directory. |
| ☐ | Tests/ | Agent 8 (all waves). Test infrastructure. Other agents add module-specific tests in their dirs. |
| ☐ | Docker/CI files | Agent 7 (W1). Dockerfile, docker-compose.yml, k8s/, .github/workflows/. |
| ☐ | HANDOFF.md | ANY agent can append. Agent 8 reads and resolves during integration. |

# Shared Type Contracts (All Agents Depend On These)

These types are defined by Agent 5 (W1) and Agent 2 (W1). Every agent codes against them. If you need a change, use HANDOFF.md.

## Protocols

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | CmsModule | name: String, priority: Int, register(app:), boot(app:), shutdown(app:). Default empty impls via extension. |
| ☐ | AuthProvider | name: String, configure(app:), verify(token:, on req:) -> AuthenticatedUser, middleware() -> AsyncMiddleware. |
| ☐ | AuthenticatedUser | userId: String, email: String?, roles: [String], tenantId: String?. Conforms to Authenticatable, Sendable. |
| ☐ | EventBus | publish(event:, context:), subscribe(type:, handler:) -> UUID, unsubscribe(id:). |
| ☐ | CmsEvent | static var eventName: String. Conforms to Codable, Sendable. |
| ☐ | FileStorageProvider | upload(key:, data:, contentType:) -> String, download(key:) -> ByteBuffer, delete(key:), publicURL(key:) -> String. |

## Key DTOs

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | AnyCodableValue | Enum: .string, .int, .double, .bool, .array([Self]), .dictionary([String:Self]), .null. Custom Codable. This represents ALL JSONB columns. |
| ☐ | PaginationWrapper<T: Content> | data: [T], meta: PaginationMeta { page, perPage, total, totalPages }. Generic wrapper for all list endpoints. |
| ☐ | ApiError | error: true, statusCode: Int, reason: String, details: [String:String]?. Conforms to AbortError + Content. |

WAVE 1 — Foundation & Core Infrastructure (Weeks 1–3)

Goal: Server boots, connects PostgreSQL + Redis, authenticates Auth0 JWT, /healthz returns 200, module system + EventBus work.

AGENT 1: PROJECT BOOTSTRAP

YOU OWN: Sources/App/, Package.swift, docker-compose.yml, .env.example, Makefile   |   Master Plan Ref: Master Plan §3: Monorepo Structure

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Create Package.swift | Swift 5.10+, .macOS(.v13). ALL deps: vapor, fluent, fluent-postgres-driver, fluent-sqlite-driver, jwt-kit v5, leaf, redis, queues-redis-driver, Graphiti, Pioneer, kylef/JSONSchema.swift, soto-s3, swift-argument-parser, VaporHX. Define internal targets matching directory structure. |
| ☐ | Create Sources/App/entrypoint.swift | @main struct entry point. Call configure(app) then try await app.execute(). |
| ☐ | Create Sources/App/configure.swift | Load .env. Configure Fluent with PostgreSQL (DATABASE_URL) + SQLite fallback. Configure Redis (REDIS_URL). Configure Leaf. Configure sessions (Redis). Register migrations. Register routes. |
| ☐ | Create Sources/App/routes.swift | GET /healthz -> 200 OK. GET /ready -> check DB + Redis, 200 or 503. GET /startup -> 200. Group /api/v1/ and /admin/. |
| ☐ | Create docker-compose.yml | postgres:16 (port 5432), redis:7 (port 6379), meilisearch:latest (port 7700). Volumes for persistence. |
| ☐ | Create .env.example | DATABASE_URL, REDIS_URL, AUTH_PROVIDER=auth0, AUTH0_DOMAIN, AUTH0_AUDIENCE, MEILI_URL, MEILI_KEY, STORAGE_PROVIDER=local, S3_BUCKET, S3_REGION, APP_URL=http://localhost:8080 |
| ☐ | Create Makefile | Targets: build, run, test, docker-up, docker-down, migrate, seed, clean. |
| ☐ | Verify swift build succeeds | Zero errors. All targets compile (even with empty placeholder files). |

AGENT 2: CORE MODULE SYSTEM

YOU OWN: Sources/CMSCore/   |   Master Plan Ref: Master Plan §3 + §10: Plugin API

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | CmsModule.swift | Protocol: name, priority (default 0), register(app:), boot(app:), shutdown(app:). Default empty impls via extension. |
| ☐ | ModuleManager.swift | Holds [CmsModule]. Methods: register(_:), bootAll(app:) sorts by priority then calls register on all then boot on all, shutdownAll(app:). Store on Application via StorageKey. |
| ☐ | HookRegistry.swift | Generic: register<T>(hookName:, handler:), invoke<T>(hookName:, args:). Calls all handlers for that hook in registration order. |
| ☐ | Application+CMS.swift | Extensions: app.cms.modules, app.cms.hooks, app.cms.eventBus. Use Application.Storage with StorageKey pattern. |
| ☐ | Request+CMS.swift | Extensions: req.cms.eventBus, req.cms.hooks. Delegate to Application instances. |
| ☐ | Tests | Tests/CMSCoreTests/: TestModule, test registration, boot order, hook invocation with typed args. |

AGENT 3: DATABASE MODELS & MIGRATIONS

YOU OWN: Sources/CMSSchema/Models/, Sources/CMSSchema/Migrations/   |   Master Plan Ref: Master Plan §11: Database Design

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | User.swift | id (UUID), email (unique), passwordHash (optional), displayName, roleId (@Parent), authProvider, externalId (optional), tenantId (optional), createdAt, updatedAt. |
| ☐ | Role.swift | id, name, slug (unique), description (optional), isSystem (Bool, default false). |
| ☐ | Permission.swift | id, roleId (@Parent), contentTypeSlug, action (create¦read¦update¦delete¦publish¦configure). Composite unique. |
| ☐ | ApiKey.swift | id, name, keyHash, permissions (JSONB), lastUsedAt (optional), expiresAt (optional), tenantId, createdAt. |
| ☐ | MediaFile.swift | id, filename, mimeType, sizeBytes, storagePath, provider (local¦s3), altText (optional), metadata (JSONB), tenantId, createdAt. |
| ☐ | Webhook.swift | id, name, url, events (JSONB array), headers (JSONB optional), secret, enabled, retryCount (default 5), tenantId, createdAt. |
| ☐ | WebhookDelivery.swift | id, webhookId (@Parent), event, payload (JSONB), idempotencyKey (unique), responseStatus (optional), attempts (default 0), deliveredAt (optional), createdAt. |
| ☐ | DeadLetterEntry.swift | id, jobType, payload (JSONB), failureReason, retryCount, firstFailedAt, lastFailedAt. |
| ☐ | AuditLog.swift | id, entryId (optional), contentType (optional), action, userId (optional), beforeData (JSONB optional), afterData (JSONB optional), tenantId, createdAt. |
| ☐ | ContentTypeDefinition.swift | id, name, slug (unique), displayName, description (optional), kind (collection¦single), jsonSchema (JSONB), fieldOrder (JSONB), settings (JSONB optional), tenantId, createdAt, updatedAt. |
| ☐ | ContentEntry.swift | id, contentType (String), data (JSONB), status (draft¦review¦published¦archived), locale (optional), publishAt (optional), unpublishAt (optional), createdBy, updatedBy, tenantId, createdAt, updatedAt, publishedAt (optional), deletedAt (optional soft delete). |
| ☐ | ContentVersion.swift | id, entryId (@Parent), version (Int), data (JSONB), changedBy (optional), createdAt. |
| ☐ | ALL migrations | One per table. Name: Create{Table}.swift. Both prepare() and revert(). GIN index on content_entries.data, B-tree on (tenant_id, content_type). Guard for SQLite (skip GIN). |
| ☐ | SeedDefaultRoles.swift | Creates: Super Admin (isSystem:true), Editor, Author, Public. Default admin user from ADMIN_EMAIL/ADMIN_PASSWORD env vars. |
| ☐ | Tests | Tests/CMSSchemaTests/: Model creation for each type. Migration up/down on SQLite. |

AGENT 4: AUTH0 PROVIDER

YOU OWN: Sources/CMSAuth/   |   Master Plan Ref: Master Plan §6: Authentication Architecture

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | AuthProvider.swift protocol | name, configure(app:), verify(token:, on req:) -> AuthenticatedUser, middleware() -> AsyncMiddleware. SHARED protocol. |
| ☐ | AuthenticatedUser.swift | Protocol + concrete CmsUser struct. userId, email, roles, tenantId. Conforms to Authenticatable, Sendable. |
| ☐ | Auth0Provider.swift | configure: fetch JWKS from https://{AUTH0_DOMAIN}/.well-known/jwks.json, add to app.jwt.keys. verify: decode Auth0TokenPayload, check exp. Middleware: JWTBearerAuthenticator. |
| ☐ | Auth0TokenPayload.swift | JWTPayload: iss, sub, exp, aud, permissions ([String] optional). verify() checks exp. |
| ☐ | FirebaseProvider.swift STUB | Throw Abort(.notImplemented, reason: "Coming in Wave 2"). Agent 5 (W2) fills in. |
| ☐ | LocalJWTProvider.swift STUB | Same stub. Wave 2. |
| ☐ | RBACMiddleware.swift | Get CmsUser from req.auth. Extract contentType + action from route. Query permissions table. Abort(.forbidden) if no match. Skip for Super Admin. |
| ☐ | SessionAuthMiddleware.swift | For admin. SessionsMiddleware + ModelSessionAuthenticatable. Redirect /admin/login if no session. |
| ☐ | ApiKeyMiddleware.swift | Extract from X-API-Key header. Hash + lookup. Check expiry. Map to synthetic CmsUser. |
| ☐ | AuthProviderFactory.swift | Read AUTH_PROVIDER env. Return correct provider instance. |
| ☐ | Tests | Token payload decode. RBAC allow/deny. API key validation. |

AGENT 5: SHARED DTOS & OBJECTS

YOU OWN: Sources/CMSObjects/   |   Master Plan Ref: Master Plan §3: CMSObjects

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | AnyCodableValue.swift | Enum: .string, .int, .double, .bool, .array([Self]), .dictionary([String:Self]), .null. Custom Codable encode/decode. Sendable, Equatable, Content. THIS IS THE MOST CRITICAL TYPE. |
| ☐ | ContentTypeDefinitionDTO.swift | CreateContentTypeDTO (name, slug, displayName, kind, jsonSchema, fieldOrder, settings), UpdateContentTypeDTO (all optional), ContentTypeResponseDTO (all + id + timestamps). All Content. |
| ☐ | ContentEntryDTO.swift | CreateContentEntryDTO (data, status?, locale?, publishAt?), UpdateContentEntryDTO (all optional), ContentEntryResponseDTO (all + id + contentType + timestamps). All Content. |
| ☐ | PaginationWrapper.swift | Generic PaginationWrapper<T: Content>: Content { data: [T], meta: PaginationMeta }. PaginationMeta: page, perPage, total, totalPages. |
| ☐ | ApiError.swift | error: true, statusCode, reason, details. Conforms to AbortError + Content. |
| ☐ | UserDTO.swift | UserResponseDTO (id, email, displayName, roleName, authProvider, createdAt). Create + Update variants. |
| ☐ | RoleDTO.swift + PermissionDTO.swift | RoleResponseDTO (id, name, slug, description, isSystem, permissions). PermissionDTO (contentTypeSlug, action). |
| ☐ | MediaFileDTO.swift | MediaResponseDTO (id, filename, mimeType, sizeBytes, url, altText, metadata, createdAt). |
| ☐ | WebhookDTO.swift | WebhookResponseDTO + CreateWebhookDTO + WebhookDeliveryDTO. |
| ☐ | Tests | AnyCodableValue roundtrip encode/decode for every case. Nested dict/array. PaginationWrapper serialization. |

AGENT 6: EVENTBUS & CLI FOUNDATION

YOU OWN: Sources/CMSEvents/, Sources/CMSCLI/ (foundation)   |   Master Plan Ref: Master Plan §4: Event & Webhook Architecture

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | CmsEvent.swift | protocol CmsEvent: Codable, Sendable { static var eventName: String { get } } |
| ☐ | CmsContext.swift | Struct: db (Database), logger (Logger), userId (String?), tenantId (String?). |
| ☐ | EventBus.swift protocol | publish(event:, context:), subscribe(type:, handler:) -> UUID, unsubscribe(id:). |
| ☐ | InProcessEventBus.swift | Actor-based. Store handlers as [String: [(UUID, handler)]]. Publish calls all handlers for event name. Thread-safe via actor. |
| ☐ | RedisStreamsEventBus.swift STUB | publish() XADDs to Redis Stream cms:{eventName}. Subscribe/processing stubbed with TODOs for Wave 2. |
| ☐ | Core event types | ContentCreatedEvent, ContentUpdatedEvent, ContentDeletedEvent, ContentPublishedEvent, ContentStateChangedEvent, SchemaChangedEvent, UserLoginEvent. Each conforms to CmsEvent. |
| ☐ | CMSCLI main.swift | ArgumentParser root command. Subcommands: ServeCommand, MigrateCommand, SeedCommand. |
| ☐ | Tests | InProcessEventBus publish/subscribe roundtrip. Multiple subscribers receive same event. Unsubscribe stops delivery. |

AGENT 7: DOCKER & CI/CD

YOU OWN: Dockerfile, k8s/, .github/workflows/   |   Master Plan Ref: Master Plan §3: Infrastructure Layer

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Dockerfile | Multi-stage. Build: FROM swift:5.10-jammy, swift build -c release. Runtime: FROM ubuntu:24.04, install libcurl4 libxml2 libz, copy binary, EXPOSE 8080. Target ~200MB. |
| ☐ | .dockerignore | .build/, .git/, *.xcodeproj, DerivedData/, Tests/, *.md, .env |
| ☐ | docker-compose.yml (app service) | Add app service building from Dockerfile, depends_on postgres+redis, port 8080, loads .env, healthcheck on /healthz. |
| ☐ | k8s/deployment.yaml | 2 replicas, port 8080, livenessProbe /healthz, readinessProbe /ready, startupProbe /startup. Resources: 256Mi/250m request, 512Mi/500m limit. |
| ☐ | k8s/service.yaml + hpa.yaml | ClusterIP port 80->8080. HPA 70% CPU, min 2, max 10. |
| ☐ | k8s/configmap.yaml + secret.yaml | Non-secret config vs base64 secrets template. |
| ☐ | .github/workflows/ci.yml | On push/PR. ubuntu-latest, setup Swift 5.10, start PostgreSQL+Redis services, swift build, swift test. Cache .build. |
| ☐ | .github/workflows/docker.yml | On tag v*. Build + push to ghcr.io. |
| ☐ | Health check test | Tests/IntegrationTests/HealthCheckTests.swift: XCTVapor boot, GET /healthz 200, /ready 200, /startup 200. |

AGENT 8: INTEGRATION & TESTING

YOU OWN: Tests/, HANDOFF.md resolution, final merge   |   Master Plan Ref: Master Plan §13: Wave 1

⚠ YOU ARE LAST. Wait for all 7 agents to complete their branches.

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Test infrastructure | Tests/AppTests/configure.swift: XCTApplicationTester with SQLite in-memory. Register + apply all migrations. |
| ☐ | Test helpers | Tests/Helpers/TestFixtures.swift: Factory methods for User, Role, Permission, ContentType, ContentEntry with defaults. |
| ☐ | Read HANDOFF.md | Process ALL cross-module requests. Make edits. Document what changed. |
| ☐ | Merge order | 1 (bootstrap) > 5 (DTOs) > 2 (core) > 6 (events) > 3 (models) > 4 (auth) > 7 (devops). This minimizes conflicts. |
| ☐ | Fix compilation | swift build after merge. Fix import errors, missing types, protocol conformance. |
| ☐ | Run full tests | swift test must pass with zero failures. |
| ☐ | Verify Docker | docker compose build + up. curl /healthz returns 200. |
| ☐ | Smoke test | Tests/IntegrationTests/SmokeTests.swift: boot, /healthz 200, module registered, EventBus pub/sub works. |
| ☐ | Tag | git tag wave-1-complete on merged main. |

EXIT CRITERIA: Server boots → PostgreSQL + Redis → Auth0 JWT works → /healthz 200 → module system → EventBus pub/sub → Docker builds → CI green.

WAVE 2 — Content Engine & API Layer (Weeks 4–6)

Goal: Functional headless CMS. Define content types, create entries via REST, admin panel, media upload, search, webhooks.

AGENT 1: CONTENT TYPE ENGINE

YOU OWN: Sources/CMSSchema/Engine/   |   Master Plan Ref: Master Plan §3: Core Engine Layer

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | FieldTypeRegistry.swift | Map field type strings to JSON Schema fragments. 14 types: shortText, longText, richText, integer, decimal, boolean, dateTime, email, enumeration, json, media, relationHasOne, relationHasMany, component. |
| ☐ | SchemaGenerator.swift | Takes field definitions (name, type, required, unique, default, enum values) -> complete JSON Schema (type:object, properties, required). Stored in content_type_definitions.json_schema. |
| ☐ | SchemaValidator.swift | Wraps kylef/JSONSchema.swift. validate(data, against schema) throws [ValidationError] with field paths. |
| ☐ | ContentTypeService.swift | CRUD for type definitions. Create: validate slug unique, generate schema, save, fire SchemaChangedEvent. Delete: check no entries (or force). |
| ☐ | ContentEntryService.swift | CRUD for entries. Create: lookup type, validate against schema, set status=draft, save, fire ContentCreatedEvent. Update: validate, save, create version, fire event. Delete: soft delete. |
| ☐ | RelationResolver.swift | Resolve relation fields on ?populate= param. hasOne: UUID -> nested object. hasMany: UUID[] -> nested array. Depth limit: 2. |
| ☐ | Tests | SchemaGenerator validity. Validator catches bad data. ContentTypeService CRUD with events. RelationResolver. |

AGENT 2: REST API CONTROLLERS

YOU OWN: Sources/CMSApi/REST/   |   Master Plan Ref: Master Plan §3: API Layer

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | DynamicContentController.swift | RouteCollection at /api/v1/:contentType. GET / (list), POST / (create), GET /:id (read), PUT /:id (update), DELETE /:id (delete). :contentType resolves against content_type_definitions. |
| ☐ | List endpoint | Params: page, perPage (max 100), sort (field:asc¦desc), filter (field[eq¦contains¦gt¦lt]=val), fields (sparse), populate (relations), status. Return PaginationWrapper. |
| ☐ | Create endpoint | Decode CreateContentEntryDTO. Lookup type. Validate data vs JSON Schema. Set createdBy. Save. Fire event. Return 201. |
| ☐ | Read endpoint | Fetch by UUID. Support ?populate=. Return DTO or 404. |
| ☐ | Update endpoint | Validate. Set updatedBy. Save. Create version. Fire event. Return DTO. |
| ☐ | Delete endpoint | Soft delete (set deletedAt). Fire event. Return 204. |
| ☐ | ContentTypeController.swift | At /api/v1/content-types. CRUD for type definitions. Protected by configure permission. |
| ☐ | Auth middleware | Public: GET if Public role has read. Protected: POST/PUT/DELETE require auth + permissions. |
| ☐ | Tests | E2E: create type, create 3 entries, list with pagination, filter, sort, update, soft delete. Auth 401/403. |

AGENT 3: ADMIN PANEL CORE

YOU OWN: Sources/CMSAdmin/, Resources/Views/admin/   |   Master Plan Ref: Master Plan Admin Panel Design

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | base.leaf | HTML5 layout. Tailwind (CDN), DaisyUI (CDN), HTMX (CDN), Alpine.js (CDN). Sidebar: Dashboard, Content Types, dynamic per-type links, Media, Users, Webhooks, Settings. Top bar: user + logout. |
| ☐ | AdminController.swift | RouteCollection at /admin. All routes SessionAuthMiddleware protected. |
| ☐ | Dashboard | Cards: content type count, total entries, recent entries (last 10), system health. |
| ☐ | Content type builder | builder.leaf: Name, slug (auto from name), kind dropdown. Dynamic field list (Alpine.js x-data). Add/remove/reorder fields. SortableJS drag-drop. HTMX submit to POST /api/v1/content-types. |
| ☐ | Content list | list.leaf: Parameterized by :contentType. Columns from field_order. Pagination (HTMX). Search. Status badges. Create button. |
| ☐ | Content edit | edit.leaf: Dynamic form from JSON Schema. Inputs by type. TipTap for richText. HTMX submit. |
| ☐ | Login page | login.leaf: Email + password. POST /admin/login. Success: redirect /admin. Failure: error msg. |
| ☐ | VaporHX config | Auto-detect HX-Request. HTMX requests: return #content partial. Full: return base.leaf. |
| ☐ | Tests | Each admin page 200 with session, 302 without. |

AGENT 4: MEDIA LIBRARY

YOU OWN: Sources/CMSMedia/   |   Master Plan Ref: Master Plan §3: CMSMedia

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | FileStorageProvider.swift | Protocol: upload(key:,data:,contentType:)->URL, download(key:)->ByteBuffer, delete(key:), publicURL(key:)->String. |
| ☐ | LocalStorageProvider.swift | Store in Public/uploads/. publicURL: /uploads/{key}. Create dirs as needed. |
| ☐ | S3StorageProvider.swift | Soto S3Client. putObject, getObject, deleteObject. Presigned URLs (1hr expiry). Read S3_* env vars. |
| ☐ | MediaService.swift | Validate type (allowlist: jpg,png,gif,webp,svg,pdf,mp4,mp3,doc,docx), validate size (max 50MB default), generate key (uploads/{year}/{month}/{uuid}-{filename}), upload, create record, return DTO. |
| ☐ | MediaController.swift | At /api/v1/media. POST / (multipart), GET / (list+filter), GET /:id, DELETE /:id. Auth protected. |
| ☐ | Thumbnail job | ThumbnailJob: for images, generate 300px thumbnail via ImageMagick CLI. Store at uploads/thumbs/. Update metadata. |
| ☐ | Admin media page | library.leaf: Grid with thumbnails. Upload modal (HTMX drag-drop). Search. Filter by type. |
| ☐ | Tests | LocalStorage roundtrip. Validation (reject .exe, accept .png). Size limit. |

AGENT 5: FIREBASE & LOCAL AUTH

YOU OWN: Sources/CMSAuth/Firebase/, Sources/CMSAuth/Local/   |   Master Plan Ref: Master Plan §6: Auth Providers

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | FirebaseProvider.swift | Configure: fetch Google X.509 certs, parse Cache-Control for refresh interval, schedule periodic refresh. Verify: validate JWT sig, check iss/aud/exp. Map customClaims.roles to CmsUser.roles. |
| ☐ | LocalJWTProvider.swift | Configure: HMAC-SHA256 from JWT_SECRET env. Login endpoint POST /api/v1/auth/login: email+password, verify bcrypt, issue JWT (24h). Refresh endpoint. |
| ☐ | User management admin | users/list.leaf: table (email, role, provider, last login). users/edit.leaf: edit displayName, role dropdown, disable/enable. |
| ☐ | Admin login controller | POST /admin/login: for local auth verify DB. For Auth0/Firebase redirect to hosted login. Create session on success. |
| ☐ | Tests | LocalJWT login (correct -> token, wrong -> 401). Token verify. Firebase key caching (mock HTTP). |

AGENT 6: SEARCH INTEGRATION

YOU OWN: Sources/CMSSearch/   |   Master Plan Ref: Master Plan §3: CMSSearch

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | MeilisearchService.swift | Wrap meilisearch-swift. Configure from MEILI_URL + MEILI_KEY. Methods: createIndex, updateIndex, deleteIndex, indexEntry, removeEntry, search. |
| ☐ | Index management | Subscribe to SchemaChangedEvent: created -> create index + configure searchable fields. Updated -> update attributes. Deleted -> delete index. |
| ☐ | Content sync | Subscribe to ContentCreated/Updated/Deleted. On create/update: flatten JSONB, index with id/contentType/status/locale. On delete: remove. |
| ☐ | SearchController.swift | At /api/v1/search. GET ?q=query&type=articles&page=1&perPage=20. Returns PaginationWrapper. |
| ☐ | Admin search bar | HTMX input in base.leaf header. Queries /admin/search?q=. Returns dropdown of results linking to edit pages. |
| ☐ | Tests | Index CRUD (needs Meilisearch from Docker). Search returns results. Hooks fire on entry creation. |

AGENT 7: WEBHOOKS & BACKGROUND JOBS

YOU OWN: Sources/CMSWebhooks/, Sources/CMSJobs/   |   Master Plan Ref: Master Plan §4: Event & Webhook Architecture

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Vapor Queues config | Add to HANDOFF.md for Agent 8: app.queues.use(.redis(url:)). Register job types. Start workers. |
| ☐ | WebhookDispatcher.swift | Subscribe to ALL CmsEvents. Match events to webhooks (where events array contains eventName AND enabled). Generate idempotency key. Check dedup (60s). Create WebhookDelivery. Enqueue job. |
| ☐ | WebhookDeliveryJob.swift | QueueJob. Fetch delivery+webhook. JSON payload (event, timestamp, data). HMAC-SHA256 sign with secret -> X-SwiftCMS-Signature. POST to URL (10s timeout). Success: update status. Failure: increment attempts, re-enqueue with delay (30s * 2^attempt), or DLQ after max retries. |
| ☐ | ScheduledPublishJob.swift | Runs every 60s. Query draft entries with publish_at <= now. Transition to published. Fire ContentPublishedEvent. Also check unpublish_at. |
| ☐ | SearchReindexJob.swift | Receives contentTypeSlug. Batch-index ALL entries for that type into Meilisearch. |
| ☐ | Webhook admin pages | list.leaf, edit.leaf (URL, event checkboxes, headers, secret), deliveries.leaf (log with retry button). |
| ☐ | DLQ admin page | system/dlq.leaf: dead letter entries, retry/purge buttons. |
| ☐ | Tests | Dispatcher matches events to webhooks. Idempotency dedup. Retry logic. ScheduledPublishJob transitions. |

AGENT 8: INTEGRATION & TESTING

YOU OWN: Tests/, final merge   |   Master Plan Ref: Master Plan §13: Wave 2

⚠ Merge order: 1 (engine) > 6 (search) > 4 (media) > 7 (webhooks) > 2 (REST) > 3 (admin) > 5 (auth). Fix after each.

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | HANDOFF.md | Resolve all. Especially: Queues config in configure.swift, route registration, migration ordering. |
| ☐ | Content type e2e test | Create Article type (title string required, body richText, date dateTime). Create 3 entries. List with pagination. Filter by title. Validate rejects missing title. |
| ☐ | Media e2e test | Upload PNG multipart. Verify record. Verify file at URL. Delete -> 404. |
| ☐ | Webhook e2e test | Create webhook for content.created. Create entry. Verify WebhookDelivery record. |
| ☐ | Admin smoke tests | GET dashboard, content-types, media, webhooks -> 200 with session, 302 without. |
| ☐ | Performance baseline | Create 10K entries. Measure list endpoint (target <200ms). Document. |
| ☐ | Docker full stack | docker compose up. Create type via admin. Create entry via REST. Search finds it. Webhook fires. |
| ☐ | Tag | wave-2-complete. |

EXIT CRITERIA: Create Blog Post type via admin → 3 entries via REST → pagination → image upload → search works → webhook fires → DLQ captures failures → Docker full stack.

WAVE 3 — Production Readiness (Weeks 7–10)

Goal: Production-grade with GraphQL, content lifecycle, relations, i18n, caching, security, observability.

AGENT 1: GRAPHQL API

YOU OWN: Sources/CMSApi/GraphQL/   |   Master Plan Ref: Master Plan §3: API Layer + GraphQL Layer

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Schema auto-generation | Read all content_type_definitions. For each: Graphiti Type with fields from JSON Schema. String->GraphQL String, integer->Int, boolean->Boolean. Relations->nested types. |
| ☐ | Pioneer integration | Register at /graphql (HTTP) and /graphql/ws (WebSocket subscriptions). GraphiQL IDE at /graphql/ide. Pass auth context from Vapor request to resolver context. |
| ☐ | Query resolvers | Per type: single by ID, list with pagination/filter args. Respect RBAC permissions. |
| ☐ | Mutation resolvers | create, update, delete. Validate via SchemaValidator. Fire events. |
| ☐ | Subscription resolvers | onChange per content type. Push via EventBus subscription forwarded to WebSocket. |
| ☐ | Schema regeneration hook | Subscribe to SchemaChangedEvent. Rebuild + hot-swap Graphiti schema in Pioneer. |
| ☐ | Tests | Create type, query via GraphQL, create via mutation, verify subscription fires. |

AGENT 2: CONTENT LIFECYCLE (DRAFT/PUBLISH)

YOU OWN: Sources/CMSSchema/Workflow/   |   Master Plan Ref: Master Plan §5: Content Lifecycle

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | ContentStateMachine.swift | Enum: draft, review, published, archived, deleted. allowedTransitions(from:) returns valid targets. Enforce on every status change. |
| ☐ | Status transitions in service | Validate transition allowed. Set publishedAt on publish. Fire ContentStateChangedEvent (fromState, toState). |
| ☐ | Preview endpoint | GET /api/v1/:contentType/:id/preview?token=... Returns draft without publish. Token: short-lived JWT (1hr) from POST .../preview-token. |
| ☐ | Admin status controls | Publish/Unpublish/Archive buttons per current state. Scheduled publish date picker. Transition history. |
| ☐ | Tests | All valid transitions succeed. Invalid -> 422. ScheduledPublishJob works. Preview token access. |

AGENT 3: CONTENT RELATIONS

YOU OWN: Sources/CMSSchema/Relations/   |   Master Plan Ref: Master Plan Relations

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | hasOne | UUID in JSONB. On ?populate=field, resolve to nested ContentEntryResponseDTO. |
| ☐ | hasMany | UUID array in JSONB. Resolve all to nested array. |
| ☐ | Circular detection | Track visited IDs during resolution. Cycle detected -> return UUID not nested. Max depth: 2. |
| ☐ | Admin relation picker | HTMX modal: search target type entries, select one/many. Show as removable chips. |
| ☐ | Tests | Author + Article types. Article has author (hasOne). Create both, populate works. Circular stops. |

AGENT 4: INTERNATIONALIZATION

YOU OWN: Sources/CMSSchema/I18n/   |   Master Plan Ref: Master Plan i18n

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Locale support | Entries use locale column. API ?locale=en-US. Default locale from settings if unspecified. |
| ☐ | Fallback chain | Entry not found in locale -> fall back to default. Configurable chains (en-GB -> en-US -> en). |
| ☐ | Translation admin | Side-by-side: original left, target right. Copy-from-original button. Locale switcher in header. |
| ☐ | Locale management | settings/locales.leaf: Add/remove locales, set default, configure fallbacks. |
| ☐ | Tests | Create en-US. Request fr-FR -> falls back. Create fr-FR translation -> returns French. |

AGENT 5: CACHING & PERFORMANCE

YOU OWN: Sources/App/Middleware/Cache/   |   Master Plan Ref: Master Plan §8: Performance

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | ResponseCacheMiddleware | GET content endpoints: cache key from URL+params+locale. Redis check. Hit: return + Age header. Miss: handler + cache with TTL (5min list, 15min single). |
| ☐ | Invalidation via hooks | Subscribe to content mutation events. Invalidate all keys matching content type slug via Redis SCAN. |
| ☐ | ETag support | MD5 hash of response body. If-None-Match -> 304 Not Modified if match. |
| ☐ | Pool tuning | DB_POOL_SIZE (default 10) and REDIS_POOL_SIZE (default 5) from env vars. |
| ☐ | Tests | Cache hit faster. Mutation invalidates. ETag 304. |

AGENT 6: SECURITY & OBSERVABILITY

YOU OWN: Sources/App/Middleware/Security/   |   Master Plan Ref: Master Plan §3: Infrastructure

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | CORS middleware | ALLOWED_ORIGINS env (comma-sep). Allow GET/POST/PUT/DELETE/OPTIONS. Headers: Authorization, Content-Type, X-API-Key. |
| ☐ | Security headers | X-Content-Type-Options: nosniff, X-Frame-Options: DENY (API) / SAMEORIGIN (admin), HSTS max-age=31536000, Referrer-Policy: strict-origin-when-cross-origin. |
| ☐ | Rate limiting | Gatekeeper + Redis. Public: 60/min. Authenticated: 300/min. Admin: unlimited. 429 + Retry-After. |
| ☐ | Request ID | UUID per request. X-Request-Id header. Logger metadata. |
| ☐ | swift-otel | OpenTelemetry OTLP/gRPC. Request duration histogram, count counter, error counter. Trace context on outgoing HTTP. |
| ☐ | Audit log writes | Subscribe to mutation events. AuditLog entry: entryId, action, userId, before/after data, tenantId. |
| ☐ | Tests | CORS headers present. Rate limit triggers. Request ID in response. Audit log created. |

AGENT 7: ADMIN PANEL POLISH

YOU OWN: Sources/CMSAdmin/ (refinements)   |   Master Plan Ref: Master Plan Admin Design

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Dark mode | DaisyUI theme toggle (light/dark). localStorage preference. data-theme attribute. |
| ☐ | Responsive | Sidebar -> hamburger on mobile. Tables scroll horizontal. Forms stack vertical. |
| ☐ | Bulk operations | Checkbox column in lists. Select all in header. Bulk action bar: Publish/Delete Selected. HTMX submit. |
| ☐ | Import/export | Export type definition as JSON. Import JSON to create type. Validate on import. |
| ☐ | Activity dashboard | Recent Activity feed: last 20 audit log entries with user, action, type, timestamp. |
| ☐ | Role management | roles/ pages. Permission matrix: types as rows, actions as columns, checkboxes. |
| ☐ | Tests | Smoke tests for all new pages. Bulk delete creates audit entries. |

AGENT 8: LOAD TESTING & INTEGRATION

YOU OWN: Tests/, Benchmarks/   |   Master Plan Ref: Master Plan §8: Performance Targets

⚠ Merge order: 5 (cache) > 6 (security) > 4 (i18n) > 3 (relations) > 2 (lifecycle) > 1 (GraphQL) > 7 (admin).

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | HANDOFF + merge | Process all requests. Merge in order above. Fix integration. |
| ☐ | Load test suite | wrk/k6: GET /api/v1/articles cached 1000req/s 30s. Uncached 10K entries. 50 concurrent writers. Document p50/p95/p99/errors. |
| ☐ | RBAC matrix test | All 4 roles x all content types x all actions. Verify allow/deny matches expected permissions. |
| ☐ | GraphQL integration | Nested relation queries. Mutation with validation. Subscription receives events. |
| ☐ | Migration path | Empty DB -> all migrations -> seed -> all endpoints work. |
| ☐ | Security scan | Dependency audit. Verify security headers. Rate limiting functional. |
| ☐ | Tag | wave-3-complete. |

EXIT CRITERIA: GraphQL + subscriptions → draft/published + scheduled → relations + populate → i18n + fallback → cached <50ms p99 → rate limiting → 1000 req/sec → audit log.

WAVE 4 — Ecosystem & Developer Experience (Weeks 11–14)

Goal: Developer platform. SDK gen, plugins, Strapi migration, versioning, WebSocket, static export, docs.

AGENT 1: CLIENT SDK GENERATOR

YOU OWN: Sources/CMSCLI/Codegen/   |   Master Plan Ref: Master Plan §9: Apple Differentiators

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | SwiftSDKGenerator.swift | Read content_type_definitions. Per type: Codable struct (string->String, int->Int, bool->Bool, dateTime->Date, relation->UUID?). Generated client class with async list/get/create/update/delete. |
| ☐ | TypeScriptGenerator.swift | Same logic -> .d.ts interface per type. |
| ☐ | Package.swift generator | Generate complete SPM package in ClientSDK/ with Package.swift, Sources, README. |
| ☐ | Schema hash versioning | SHA256 of all schemas combined -> static let schemaVersion. Client staleness detection. |
| ☐ | CLI commands | 'cms generate-sdk swift --output ./ClientSDK' + 'cms generate-sdk typescript --output ./client-types'. |
| ☐ | Tests | Create type with 5 field types. Generate SDK. Compile generated package. Types match schema. |

AGENT 2: PLUGIN MARKETPLACE

YOU OWN: Modules/, Sources/CMSCore/Plugins/   |   Master Plan Ref: Master Plan §10: Plugin API

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Plugin manifest | plugin.json: name, version, description, author, dependencies, hooks, adminPages, fieldTypes. |
| ☐ | Plugin discovery | On boot: scan Modules/ for plugin.json. Validate. Load as CMSModule. Respect dependency order. |
| ☐ | Plugin admin page | plugins/list.leaf: installed plugins, version, active/inactive toggle. |
| ☐ | SEO example plugin | Modules/SEO/: CMSModule. Routes: /sitemap.xml, /robots.txt. Widget: % entries with meta. Hook: afterSave auto-generates meta_description. |
| ☐ | Analytics example plugin | Modules/Analytics/: Track API hits per type per day. Chart.js dashboard widget. |
| ☐ | Tests | Discovery loads manifest. SEO generates valid sitemap. Analytics records hits. |

AGENT 3: STRAPI MIGRATION TOOL

YOU OWN: Sources/CMSCLI/Migration/   |   Master Plan Ref: Master Plan Strapi Migration

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | StrapiSchemaParser.swift | Read schema.json from src/api/*/content-types/*/. Map Strapi types (string,text,richtext,integer,float,boolean,datetime,enum,media,relation) to SwiftCMS. Generate ContentTypeDefinitionDTO. |
| ☐ | StrapiDataImporter.swift | Read Strapi JSON export. Map entries to content_entries format. Preserve IDs. |
| ☐ | Migration report | Markdown: types migrated (field mapping), entries per type, unmapped fields (manual attention), media files, users/roles. |
| ☐ | CLI command | 'cms import-strapi --path ./strapi-project'. ArgumentParser subcommand. |
| ☐ | Tests | Sample schema.json fixtures. Correct type definitions generated. Field mapping covers all Strapi types. |

AGENT 4: CONTENT VERSIONING

YOU OWN: Sources/CMSSchema/Versioning/   |   Master Plan Ref: Master Plan §5: Version History

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | VersionService.swift | On ContentUpdatedEvent: create ContentVersion (auto-increment version, full data snapshot, user). Methods: listVersions, getVersion, restoreVersion (creates new version from historical). |
| ☐ | Version API endpoints | GET /:contentType/:id/versions (list). GET .../versions/:version (single). POST .../versions/:version/restore. |
| ☐ | Version diff | Compare two snapshots: added/removed/changed fields with before/after values. Structured JSON. |
| ☐ | Admin version page | content/versions.leaf: Version list. Compare two versions with visual diff (green/red/yellow highlighting). |
| ☐ | Retention + pruning | VersionPruningJob (daily). max_versions (50), max_age_days (365). Always keep version 1 + current. |
| ☐ | Tests | Create, update 3x -> 3 versions. Restore v1 -> data matches. Diff v1 vs v3. Pruning respects limits. |

AGENT 5: WEBSOCKET & STATIC EXPORT

YOU OWN: Sources/App/WebSocket/, Sources/CMSCLI/Export/   |   Master Plan Ref: Master Plan §9: Static Export

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | WebSocket server | Vapor WebSocket at /ws. Auth via ?token= query param JWT. On connect: subscribe to EventBus. Forward content events as JSON messages. Track active connections. |
| ☐ | Channel subscriptions | Clients send JSON { subscribe: contentType } to filter events. Only receive events for subscribed types. |
| ☐ | Admin real-time | HTMX SSE or WebSocket: notify admin panel of changes by other users. Show toast notifications. |
| ☐ | Static export CLI | 'cms export --format=static-json --output ./bundles --locale en-US'. Generate /bundles/{locale}/{contentType}/{slug}.json. Only published. ExportManifest.json with hashes. Incremental: --since timestamp. |
| ☐ | Tests | WebSocket connect + subscribe + receive event. Static export generates correct file structure. Incremental only includes changes. |

AGENT 6: ADVANCED ADMIN FEATURES

YOU OWN: Sources/CMSAdmin/Advanced/   |   Master Plan Ref: Master Plan Admin

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Content type duplication | Clone a type definition with all fields. Generate new slug. Admin button. |
| ☐ | Field-level permissions UI | Per-role field visibility/editability toggles. Stored in role settings JSONB. |
| ☐ | Dashboard widgets | Chart.js content statistics: entries created per day, popular types bar chart. |
| ☐ | API explorer | Embed Swagger UI at /admin/api-explorer. Auto-generated OpenAPI spec from content types. |
| ☐ | Saved presets | Save filter/sort combinations per content type. Dropdown to apply. Stored in user settings. |
| ☐ | Branding | Settings page: upload logo, pick primary color, custom CSS. Applied to admin layout. |
| ☐ | Tests | Duplication creates correct new type. Chart data endpoint returns valid JSON. |

AGENT 7: DOCUMENTATION

YOU OWN: README.md, docs/, examples/   |   Master Plan Ref: Master Plan Documentation

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | README.md | Quick start (5 min), feature list, architecture overview, badges (CI, license, Swift version). |
| ☐ | docs/ guides | Installation, configuration, content types, authentication (Auth0/Firebase/Local), deployment (Docker/K8s), plugin development, migration from Strapi. |
| ☐ | API reference | Auto-generated from OpenAPI spec. Host via SwaggerUI or Redoc. |
| ☐ | Example: Blog + SwiftUI | examples/blog-swiftui/: SwiftCMS config + SwiftUI iOS app consuming generated SDK. |
| ☐ | Example: E-commerce catalog | examples/ecommerce/: Product + Category types with relations. |
| ☐ | Contributing guide | CONTRIBUTING.md: fork, branch, PR process. Code of conduct. How to create plugins. |
| ☐ | Tests | Verify all doc links resolve. Example projects compile. |

AGENT 8: FINAL INTEGRATION & RELEASE

YOU OWN: Tests/, Scripts/, .github/   |   Master Plan Ref: Master Plan Release

⚠ This is the FINAL integration. Everything must be perfect for v1.0.0.

| ✔ | Task | Details / Acceptance Criteria |
| --- | --- | --- |
| ☐ | Merge all Wave 4 branches | Order: 1 (SDK) > 2 (plugins) > 3 (migration) > 4 (versioning) > 5 (WS+export) > 6 (admin) > 7 (docs). |
| ☐ | Full journey e2e test | Create type -> create entries -> query REST -> query GraphQL -> generate SDK -> compile SDK -> consume in test -> verify types match. |
| ☐ | Strapi import e2e | Import sample Strapi project. Verify types, entries, and media migrated correctly. |
| ☐ | Plugin e2e | Install SEO plugin. Create content. Verify sitemap.xml generated. Meta description auto-filled. |
| ☐ | Release automation | Semantic versioning script. CHANGELOG.md generation from commit messages. GitHub release action. |
| ☐ | Homebrew formula | Formula for 'brew install swiftcms' that installs the CLI tool. |
| ☐ | DocC generation | Generate Swift API documentation via DocC for all public types. |
| ☐ | Performance regression | Re-run Wave 3 load tests. Verify no regression from Wave 4 additions. |
| ☐ | Tag v1.0.0 | Create annotated tag. Draft release notes. Announce. |

EXIT CRITERIA: SDK compiles → Strapi import works → SEO plugin functions → versions show diffs → WebSocket delivers → static export for iOS → docs complete → v1.0.0 tagged.

— End of Checklist —

For detailed architecture context, refer to SwiftCMS Master Plan V2